VideoPipe

Agent Execution Plan  |  Security & Performance Hardening

Generated from live codebase analysis  •  Assumes network/VPN exposure

How to Use This Document

Each task card below is self-contained and executable by a code agent. Cards specify exact files, functions, what to change, and the acceptance criteria to verify completion. Execute tasks in sprint order — later tasks assume earlier ones are done.

Notation used in task cards:

- File  — exact repo-relative path(s) to modify

- Do  — ordered implementation steps with inline code references

- Done when  — verifiable acceptance criteria; agent should confirm each

# Sprint Overview

| Sprint | Tasks | Effort | Why First |
| --- | --- | --- | --- |
| Sprint 1 ~2 hrs | SEC-1, SEC-2, SEC-3, SEC-4, PERF-1 | Low | Zero-regret security hardening — closes real network exposure with minimal code change |
| Sprint 2 ~1 day | PERF-2, PERF-3, PERF-4, SEC-5 | Medium | Direct UX impact — eliminates DB query explosion, fixes broken tag pagination, speeds up thumbnails |
| Sprint 3 ~weekend | ARCH-1, ARCH-2, PERF-5 | Medium–High | Reliability — pipeline checkpointing prevents losing hours of work; Docker split cleans up image bloat |
| Sprint 4 (when needed) | PERF-6, QA-1, QA-2 | Medium | Performance ceiling — parallel AI inference is highest-impact but requires VRAM profiling |

# Sprint 1 — Security Hardening

These five tasks close real attack surface. Given VPN/network exposure, all must be completed before any public-facing deployment. Estimated combined effort: 2–3 hours.

| P0 SEC-1 | Redis — Remove host port binding & add password auth |
| --- | --- |
| File(s) | docker-compose.yml |
|  | .env.example |
| Do | - Remove the ports: block entirely from the redis: service. Containers communicate over the internal Docker network only — no host binding needed. |
|  | - Add command: redis-server --requirepass ${REDIS_PASSWORD} to the redis: service definition. |
|  | - Add REDIS_PASSWORD= to .env.example with a comment: # Set a strong random password, e.g. openssl rand -hex 32 |
|  | - Update REDIS_URL in both the web and worker service environment blocks to: redis://:${REDIS_PASSWORD}@redis:6379/0 |
|  | - Update app/config.py — redis_url default should stay as-is; it reads from env. |
| Done when | - redis service has NO ports: block in docker-compose.yml |
|  | - redis service has command: with --requirepass |
|  | - docker compose up starts cleanly and celery worker connects to redis without error |
|  | - redis-cli -h 127.0.0.1 ping from host returns connection refused (port not exposed) |

| P0 SEC-2 | File upload — add size limit, extension whitelist, and pre-write MIME check |
| --- | --- |
| File(s) | app/api/routes_jobs.py |
| Do | - At the top of create_job(), before writing any file, add: max file size guard of 10 GB (f.size if available, else read in chunks and abort if total > 10_737_418_240 bytes). |
|  | - Add extension whitelist validation: ALLOWED_VIDEO_EXTS = {'.mp4', '.mov', '.m4v', '.mts', '.m2ts'} as a module-level constant. Raise HTTPException(400, 'Unsupported file type') for any file not in the set. |
|  | - Add python-magic to requirements.txt. Before writing to disk, read the first 2048 bytes and check magic.from_buffer(header, mime=True) starts with 'video/'. |
|  | - Move the file write inside a try/except block; on any validation failure call shutil.rmtree(source_dir, ignore_errors=True) to clean up partial uploads. |
|  | - Validate source_path mode too: confirm path is under ALLOWED_BROWSE_ROOTS using the same check as routes_browse._is_path_allowed(). |
| Done when | - Uploading a .exe or .zip returns HTTP 400 |
|  | - Uploading a file > 10 GB is rejected before writing to disk |
|  | - Uploading a valid .mp4 succeeds |
|  | - Supplying a source_path outside /mnt/nas or /app/data/uploads returns HTTP 403 |

| P0 SEC-3 | File browser — block symlink traversal in _is_path_allowed() |
| --- | --- |
| File(s) | app/api/routes_browse.py |
| Do | - In _is_path_allowed(), before the realpath() check, add: if os.path.islink(path): return False. This blocks symlink targets before resolution. |
|  | - Also add a check in the directory listing loop: wrap full_path = os.path.join(path, entry) with if os.path.islink(full_path): continue to skip symlinked entries entirely when listing. |
|  | - Add rate limiting to the browse endpoint using slowapi: add slowapi to requirements.txt, initialize a Limiter in main.py, and apply @limiter.limit('60/minute') to browse_directory(). |
| Done when | - Creating a symlink inside /mnt/nas pointing to /etc and requesting it via the API returns HTTP 403 |
|  | - More than 60 requests/minute to /api/browse returns HTTP 429 |
|  | - Normal directory listing still works |

| P0 SEC-4 | Add API key authentication middleware |
| --- | --- |
| File(s) | app/main.py |
|  | app/config.py |
|  | .env.example |
|  | app/api/routes_gpu.py (and all routes_*.py) |
| Do | - Add API_KEY to Settings in app/config.py as api_key: str = ''. |
|  | - Add API_KEY= to .env.example with comment: # Required. Use: openssl rand -hex 32 |
|  | - In app/main.py, add a FastAPI middleware using @app.middleware('http'). For any request whose path starts with /api/, check the X-API-Key header against settings.api_key. Return JSONResponse(status_code=401) on mismatch. Skip auth if api_key is empty (dev mode). |
|  | - Exempt GET /, GET /upload, GET /jobs/* (HTML pages), /static/, and all /ws/ WebSocket paths from the auth check — UI pages and WebSockets are unauthenticated. |
|  | - Update the frontend JS (app/static/js/app.js) to read the API key from a <meta name='api-key'> tag injected by the template, and attach X-API-Key header to all fetch() calls. |
| Done when | - GET /api/jobs without X-API-Key header returns HTTP 401 |
|  | - GET /api/jobs with correct X-API-Key returns HTTP 200 |
|  | - GET / (dashboard HTML) loads without auth header |
|  | - WebSocket /ws/progress/{id} connects without auth header |
|  | - API_KEY='' in .env disables auth (returns 200 unconditionally) for local dev |

| P1 SEC-5 | Restrict /api/config endpoint and add settings() caching |
| --- | --- |
| File(s) | app/api/routes_config.py |
|  | app/config.py |
| Do | - In app/config.py, add from functools import lru_cache and decorate get_settings() with @lru_cache(). This makes settings a true singleton — stops re-reading env on every request. |
|  | - In routes_config.py, strip model cache directory paths and default_tag_vocabulary from the GET /api/config response. Create a PublicConfig schema that excludes: model_cache_dir, internal filesystem paths, and the full tag vocabulary. Keep scoring weights and model names. |
|  | - Add an X-API-Key dependency to the PUT /api/config route (change only — GET stays readable). Import Header from FastAPI and validate against settings.api_key. |
| Done when | - GET /api/config does not return model_cache_dir or upload_dir paths |
|  | - PUT /api/config without API key returns HTTP 401 |
|  | - Calling get_settings() 1000 times in a loop does not re-read .env (verify with a timing test or lru_cache hit count) |

# Sprint 2 — Performance: Query & I/O

These tasks fix the most impactful per-request inefficiencies. PERF-2 alone eliminates a 300–500x query multiplier on list endpoints.

| P1 PERF-2 | Fix N+1 queries in job and clip list endpoints |
| --- | --- |
| File(s) | app/api/routes_jobs.py |
|  | app/api/routes_clips.py |
| Do | - In routes_jobs.py, replace the three per-job subqueries in _job_to_response() with a single batch query. Before the loop in list_jobs(), run one db.query(Video.job_id, func.count()).group_by(Video.job_id).all() and one db.query(Clip.job_id, func.count(), func.max(Clip.overall_score)).group_by(Clip.job_id).all(). Build dicts keyed by job_id and pass them into _job_to_response(). |
|  | - In routes_clips.py, replace the per-clip db.query(Video) call in _clip_to_response() with eager loading. Change the clips query in list_clips() to db.query(Clip).options(joinedload(Clip.video)). Then _clip_to_response() accesses clip.video without a second query. Add from sqlalchemy.orm import joinedload import. |
|  | - Verify the Clip model in app/models/clip.py has a relationship('Video') defined. If not, add: video = relationship('Video', back_populates='clips', lazy='select') |
| Done when | - Listing 100 jobs fires exactly 3 DB queries (1 jobs + 1 video counts + 1 clip/score counts) — verify with SQLAlchemy echo=True |
|  | - Listing 100 clips fires exactly 1 DB query with JOIN — verify with SQLAlchemy echo=True |
|  | - API response content is identical before and after the change |

| P1 PERF-3 | Fix tag filtering breaking pagination |
| --- | --- |
| File(s) | app/api/routes_clips.py |
| Do | - Add a ClipTag association table in app/models/clip.py: clip_tags = Table('clip_tags', Base.metadata, Column('clip_id', ForeignKey('clips.id')), Column('tag', String(100))). Add index on tag column. |
|  | - In app/pipeline/analysis/clip_tagger.py and object_detect.py, after writing clip.tags JSON, also write to the clip_tags table — insert one row per tag string. Do this inside the existing db.commit() block. |
|  | - In routes_clips.py, replace the in-memory tag filter block (lines 85–94) with a SQL .filter(Clip.id.in_(db.query(clip_tags.c.clip_id).filter(clip_tags.c.tag.in_(tag_list)))) applied to the query before .offset() and .limit() |
|  | - Add an Alembic migration for the new table: alembic revision --autogenerate -m 'add_clip_tags_table' and review the generated migration before applying. |
| Done when | - Requesting 100 clips with tag filter returns exactly 100 matching clips (not fewer) |
|  | - Total count in response reflects actual matching clip count before pagination |
|  | - New clip_tags table exists after alembic upgrade |
|  | - Existing clips without tag re-processing still work (clip_tags may be empty for old clips) |

| P1 PERF-4 | Parallelize thumbnail and preview generation |
| --- | --- |
| File(s) | app/export/thumbnail.py |
| Do | - Import from concurrent.futures import ThreadPoolExecutor at the top of thumbnail.py. |
|  | - In generate_thumbnails(), after loading clips, group clips by video_id using a defaultdict(list). |
|  | - Replace the for clip in clips loop with ThreadPoolExecutor(max_workers=6). Submit one future per clip calling a helper _process_clip(clip, video, output_dir, preview_dir) that runs both generate_thumbnail() and generate_preview_clip(). |
|  | - Collect results: for future in as_completed(futures): clip_id, thumb, preview = future.result() then bulk-update the DB after all futures complete — one db.commit() at the end, not inside the thread. |
|  | - Cap concurrency at 6 to avoid saturating CPU I/O — make this configurable via Settings.thumbnail_workers: int = 6. |
| Done when | - 500 clips generate thumbnails in parallel — wall time measured at least 4x faster than sequential baseline |
|  | - All thumbnail_path and preview_path fields populated in DB after completion |
|  | - No SQLAlchemy session sharing across threads (each thread operates on clip_id only; DB writes happen in the main thread) |

| P1 PERF-5 | Replace WebSocket DB polling with Redis pub/sub |
| --- | --- |
| File(s) | app/api/websocket.py |
|  | app/pipeline/orchestrator.py |
| Do | - In orchestrator.py, in _update_task_meta(), add a Redis publish call alongside the existing setex: r.publish(f'pipeline:{job_id}', json.dumps(info)). This is a one-liner addition to the existing try block. |
|  | - In websocket.py, replace the while not shutdown_event.is_set() polling loop in job_progress_ws() with a Redis pubsub subscription. Use anyio.to_thread.run_sync to run the blocking pubsub.listen() in a thread. Subscribe to channel pipeline:{job_id} |
|  | - Keep the initial status fetch (first DB query) to send the current state immediately on connect. After that, switch to pubsub — stop polling the DB entirely. |
|  | - Handle is_terminal detection: when a message with stage: complete/failed/cancelled is received, send the final message with finished: true and close the WebSocket. |
|  | - Add a timeout=30 to the pubsub listen so the WebSocket doesn't hang indefinitely if the worker crashes mid-job. |
| Done when | - Zero DB queries after initial connect (verify with SQLAlchemy echo=True while a job runs) |
|  | - Progress updates appear in the UI within 100ms of the worker emitting them (down from up to 2s) |
|  | - 10 concurrent WebSocket connections to the same job_id generate zero DB queries after initial load |
|  | - WebSocket closes cleanly when job reaches terminal state |

# Sprint 3 — Architecture: Reliability & Docker

Prevents losing hours of GPU work on failures, removes unnecessary privilege from the worker container, and separates the bloated Docker image.

| P0 ARCH-1 | Remove pid:host from worker container |
| --- | --- |
| File(s) | docker-compose.yml |
| Do | - Delete the pid: "host" line from the worker: service block. This line grants the container access to the host PID namespace — a significant privilege escalation that was likely added for debug stack capture. |
|  | - In debug/capture_stack.sh, update the script to use docker exec $(docker compose ps -q worker) kill -SIGUSR1 1 instead of relying on host PID access. |
| Done when | - docker-compose.yml worker service has no pid: line |
|  | - docker compose up starts worker successfully |
|  | - debug/capture_stack.sh still works via docker exec |

| P2 ARCH-2 | Add pipeline stage checkpointing and resume |
| --- | --- |
| File(s) | app/models/job.py |
|  | app/pipeline/orchestrator.py |
|  | app/api/routes_jobs.py |
| Do | - In app/models/job.py, add a completed_stages: JSON = Column(JSON, default=list) field to the Job model. Create an Alembic migration. |
|  | - In orchestrator.py, define stage names as a module-level tuple: PIPELINE_STAGES = ('ingest', 'scene_detect', 'clip_tag', 'object_detect', 'transcribe', 'motion', 'scoring', 'thumbnails') |
|  | - After each stage completes successfully, call a new helper _mark_stage_complete(job_id, stage_name) that appends the stage name to job.completed_stages and commits. |
|  | - At the start of each stage block in run_pipeline(), check: if stage_name in completed_stages: continue. This allows re-entry after failure. |
|  | - Add POST /jobs/{job_id}/resume endpoint in routes_jobs.py: it resets status from FAILED to INGESTING and re-calls run_pipeline.delay(job_id) — Celery will skip completed stages. |
| Done when | - Manually failing a job after scene_detect and calling /resume re-starts from clip_tag stage (not from ingest) |
|  | - completed_stages field is populated in DB after each stage |
|  | - A fresh job with empty completed_stages runs all stages |
|  | - POST /resume on a RUNNING job returns HTTP 400 |

| P2 ARCH-3 | Split into separate web and worker Dockerfiles |
| --- | --- |
| File(s) | Dockerfile |
|  | docker-compose.yml |
| Do | - Create Dockerfile.web: base python:3.11-slim, install only requirements.txt (no GPU packages). Remove NVIDIA_VISIBLE_DEVICES from this image. |
|  | - Create Dockerfile.worker: base nvidia/cuda:12.1-base, install requirements.txt + requirements-gpu.txt. Keep all CUDA/GPU dependencies here. |
|  | - Update docker-compose.yml: set build: { context: ., dockerfile: Dockerfile.web } for the web service, and build: { context: ., dockerfile: Dockerfile.worker } for the worker service. |
|  | - Remove NVIDIA_VISIBLE_DEVICES: all and the deploy.resources.reservations GPU block from the web service (web container does not use GPU). |
|  | - Keep the original Dockerfile as a fallback with a comment. |
| Done when | - docker compose build succeeds for both services |
|  | - docker images shows web image is < 2 GB (vs 11 GB+ previously) |
|  | - Worker container runs AI pipeline successfully with GPU access |
|  | - Web container has no torch, ultralytics, or whisper packages installed |

# Sprint 4 — GPU Performance & Code Quality

Highest-impact processing time improvements. PERF-6 is the biggest single speedup for long jobs on high-VRAM hardware like the RTX 5090.

| P2 PERF-6 | VRAM-aware concurrent AI model scheduling |
| --- | --- |
| File(s) | app/pipeline/orchestrator.py |
|  | app/utils/hardware.py |
| Do | - In hardware.py, add def get_free_vram_gb() -> float that calls nvidia-smi --query-gpu=memory.free --format=csv,noheader,nounits and returns the result in GB. |
|  | - At the start of Stage 3 in orchestrator.py, call get_free_vram_gb() to determine available VRAM. On RTX 5090 (32 GB), CLIP ViT-H-14 (~3.5 GB) + YOLO-x (~1.2 GB) fit together. |
|  | - Define VRAM thresholds for co-residency: CONCURRENT_THRESHOLD_GB = 8. If free VRAM >= threshold, run CLIP and YOLO concurrently using ThreadPoolExecutor(max_workers=2) with separate CUDA streams. |
|  | - Pass a cuda_stream kwarg into each model's inference loop — allocate via torch.cuda.Stream() per model. Add with torch.cuda.stream(stream) context manager around the inference batch. |
|  | - Keep the existing sequential fallback for VRAM < threshold — no regression on lower-VRAM hardware. |
|  | - Whisper always runs after CLIP+YOLO complete (audio-only, different memory profile); Motion is CPU-only and can always run concurrently with any GPU stage. |
| Done when | - On RTX 5090, total Stage 3 wall time is < 60% of sequential baseline for a 1-hour video |
|  | - nvidia-smi during processing shows CLIP and YOLO loaded simultaneously when VRAM allows |
|  | - On a <8 GB VRAM system, pipeline falls back to sequential mode without error |
|  | - GPU memory does not OOM during concurrent mode |

| P3 QA-1 | Extract magic numbers to named constants |
| --- | --- |
| File(s) | app/pipeline/orchestrator.py |
|  | app/pipeline/scoring.py |
|  | app/config.py |
| Do | - In orchestrator.py, replace all inline progress percentage literals with a STAGE_PROGRESS dict: {'ingest': (0.0, 14.0), 'scene_detect': (15.0, 24.0), 'clip_tag': (25.0, 39.0), ...}. Use it as STAGE_PROGRESS['ingest'][1] for end-of-stage values. |
|  | - In scoring.py, replace the _compute_duration_penalty() threshold literals (0.5, 1.0, 2.0, 30.0, 60.0, 120.0) with named constants at module level: DURATION_MIN_SEC = 0.5, DURATION_SHORT_SEC = 1.0, etc. |
|  | - Move the min_scene_duration_sec = 1.0 default in config.py to read from the same constant to avoid drift. |
| Done when | - No numeric literals for progress percentages remain in orchestrator.py (verified by grep) |
|  | - No numeric literals for duration thresholds remain in scoring.py (verified by grep) |
|  | - All pipeline behavior is identical before and after |

| P3 QA-2 | Refactor duplicate AI module boilerplate into BaseAnalysisModule |
| --- | --- |
| File(s) | app/pipeline/analysis/base.py (new) |
|  | app/pipeline/analysis/clip_tagger.py |
|  | app/pipeline/analysis/object_detect.py |
|  | app/pipeline/analysis/transcribe.py |
| Do | - Create app/pipeline/analysis/base.py with an abstract class BaseAnalysisModule. Add abstract methods: _load_model(), _unload_model(), _process_clip(clip, video, db). Add concrete methods for: model cache management (the _model = None global pattern), progress callback emission, session lifecycle. |
|  | - Migrate clip_tagger.py to extend BaseAnalysisModule first (it is the most complete implementation). Extract duplicated logic — model load/unload, for clip in clips iteration, progress pct calculation, error handling — into the base class. |
|  | - Migrate object_detect.py and transcribe.py the same way. Each should only implement _load_model(), _unload_model(), and _process_clip(). |
|  | - Verify motion.py — if it follows the same pattern, migrate it too; if it is structurally different (CPU-only, no model lifecycle), leave it standalone. |
| Done when | - clip_tagger.py, object_detect.py, and transcribe.py each contain < 50% of their original line count after extraction |
|  | - All three analysis modules pass the same integration test — job runs end-to-end with identical output |
|  | - BaseAnalysisModule has 100% docstring coverage on public methods |

# Appendix — Implementation Notes

## Dependencies to add to requirements.txt

SEC-2 adds: python-magic>=0.4.27  |  SEC-3 + SEC-4 add: slowapi>=0.1.9

## Alembic Migrations Required

- PERF-3: clip_tags association table

- ARCH-2: completed_stages JSON column on jobs table

Run both with:

alembic revision --autogenerate -m '<name>' && alembic upgrade head

## Testing Strategy

Agent should verify each task's 'Done when' criteria using the following approaches:

- DB query counts — add engine = create_engine(..., echo=True) temporarily and count output lines

- Security checks — use curl without API key; attempt symlink traversal; try .exe upload

- Redis auth — attempt redis-cli connection from host (should fail after SEC-1)

- Performance — time generate_thumbnails() before and after PERF-4 on a sample job

## Deferred Items (Reasonable to Skip for Home Lab)

- PostgreSQL migration — SQLite with WAL mode is sufficient for single-user workload

- Full OAuth2 / OIDC — API key (SEC-4) provides adequate security for VPN-gated access

- Prometheus + Grafana — existing telemetry JSON on Job model is sufficient for personal use

- Sphinx docs — not worth maintenance overhead for a personal project